**Weekly Report**

**10/11/2019 – 18/11/2019**

Group ID: 01

Project Name: Used Book Sharing System

Prepared by: Bui Quang Thang

Team members:

1753102 - **Bui Quang Thang** *Project manager & Business analyst & Tester*  
1753116 - **Dang Duc Trung** *Designer & Developer*   
1753104 - **Tran Thuan Thanh** *Developer & Designer*

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Draw use-case diagram and use-case specifications for:  - visit web page  - search for books  - view book's details | 17/11/2019 | Tran Thuan Thanh | 100 |
| 2 | Draw use-case diagram and use-case specifications for:  - create account  - log in  - log out | 17/11/2019 | Dang Duc Trung | 100 |
| 3 | Draw use-case diagram and use-case specifications for:  - offer book  - view list of offering books  - delete offering book  - edit offering book  - post comment  - rate book  - Ban account/delete book | 17/11/2019 | Bui Quang Thang | 100 |
| 4 | Learn AdobeXD | 17/11/2019 | Dang Duc Trung | 100 |
| 5 | Learn Node.js | 17/11/2019 | Dang Duc Trung & Tran Thuan Thanh | 100 |
| 6 | Learn MySql | 17/11/2019 | Tran Thuan Thanh | 100 |
| 7 | Revise and fix: Project plan, Project Vision | 17/11/2019 | Bui Quang Thang | 100 |

# Issues and impacts:

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Revise use-case document | 24/11/2019 | Bui Quang Thang |
| 2 | Software Architecture: Use-case view, Process view | 24/11/2019 | Dang Duc Trung |
| 3 | Software Architecture: deployment view, implementation view | 24/11/2019 | Tran Thuan Thanh |
| 4 | Software Architecture: Logical view | 24/11/2019 | Dang Duc Trung & Tran Thuan Thanh |
| 5 | Software Architecture: all sections left | 24/11/2019 | Bui Quang Thang |