**Weekly Report**

**18/11/2019 – 25/11/2019**

Group ID: 01

Project Name: Used Book Sharing System

Prepared by: Bui Quang Thang

Team members:

1753102 - **Bui Quang Thang** *Project manager & Business analyst & Tester*  
1753116 - **Dang Duc Trung** *Designer & Developer*   
1753104 - **Tran Thuan Thanh** *Developer & Designer*

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Revise use-case document | 25/11/2019 | Bui Quang Thang | 100 |
| 2 | Software Architecture:  Introduction,  architectural goals and constraints,  Use-case model | 25/11/2019 | Bui Quang Thang | 100 |
| 3 | Draft Architecture: Component diagram | 25/11/2019 | Dang Duc Trung & Tran Thuan Thanh | 100 |
| 4 | Draft Software Architecture: Class diagram | 25/11/2019 | Dang Duc Trung & Tran Thuan Thanh | 100 |

# Issues and impacts:

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Continue revising component diagram | 29/11/2019 | Dang Duc Trung & Tran Thuan Thanh |
| 2 | Complete software Architecture: Component diagram | 29/11/2019 | Dang Duc Trung & Tran Thuan Thanh |
| 3 | Complete Software Architecture: Class diagram | 29/11/2019 | Bui Quang Thang |