**Weekly Report**

**2/12/2019 – 8/12/2019**

Group ID: 01

Project Name: Used Book Sharing System

Prepared by: Bui Quang Thang

Team members:

1753102 - **Bui Quang Thang** *Project manager & Business analyst & Tester*  
1753116 - **Dang Duc Trung** *Designer & Developer*   
1753104 - **Tran Thuan Thanh** *Developer & Designer*

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Revise component diagram | 06/12/2019 | Dang Duc Trung & Tran Thuan Thanh | 100 |
| 2 | Revise class diagram | 06/12/2019 | Dang Duc Trung & Tran Thuan Thanh | 50 |
| 3 | Software Architecture: deployment diagram | 06/12/2019 | Bui Quang Thang | 100 |
| 4 | Software Architecture: implement diagram | 08/12/2019 | Dang Duc Trung & Tran Thuan Thanh | 100 |
| 5 | Draw UI prototype | 08/12/2019 | Dang Duc Trung & Tran Thuan Thanh | 100 |

# Issues and impacts:

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Implementation | 16/12/2019 | Dang Duc Trung & Tran Thuan Thanh |
| 2 | Test plan | 12/12/2019 | Bui Quang Thang |
| 3 | Test case & test report | 14/12/2019 | Bui Quang Thang |
| 4 | Automated test: log in, log out | 15/12/2019 | Dang Duc Trung |
| 5 | Automated test: search book, view details | 15/12/2019 | Tran Thuan Thanh |
| 6 | Automated test: upload book, comment and rate | 15/12/2019 | Bui Quang Thang |