**Weekly Report**

**31/12/2019 – 8/1/2020**

Group ID: 01

Project Name: Used Book Sharing System

Prepared by: Bui Quang Thang

Team members:

1753102 - **Bui Quang Thang** *Project manager & Business analyst & Tester*  
1753116 - **Dang Duc Trung** *Designer & Developer*   
1753104 - **Tran Thuan Thanh** *Developer & Designer*

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | presentation for Problem statement, product position statement | 7/1/2020 | Bui Quang Thang | 100 |
| 2 | presentation for Project management: team structure and responsibilities | 7/1/2020 | Bui Quang Thang | 100 |
| 3 | presentation for Software testing | 7/1/2020 | Bui Quang Thang | 100 |
| 4 | presentation for Analysis and design | 7/1/2020 | Dang Duc Trung | 100 |
| 5 | presentation for Software requirements | 7/1/2020 | Dang Duc Trung | 100 |
| 6 | presentation for Demo: demo a key scenario of the software. | 7/1/2020 | Tran Thuan Thanh | 100 |
| 7 | Implementation (continue) | 8/1/2020 | Dang Duc Trung & Tran Thuan Thanh | 100 |
| 8 | Test (continue) | 8/1/2020 | Bui Quang Thang | 100 |
|  |  |  |  |  |

# Issues and impacts:

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Present: Problem statement,Project management, Software testing | 9/1/2020 | Bui Quang Thang |
| 2 | Present: Analysis and design, Software requirements | 9/1/2020 | Dang Duc Trung |
| 3 | Demo | 9/1/2020 | Tran Thuan Thanh |
| 4 | Final submission | 9/1/2020 | Bui Quang Thang |