**Weekly Report**

**24/12/2019 – 31/12/2019**

Group ID: 01

Project Name: Used Book Sharing System

Prepared by: Bui Quang Thang

Team members:

1753102 - **Bui Quang Thang** *Project manager & Business analyst & Tester*  
1753116 - **Dang Duc Trung** *Designer & Developer*   
1753104 - **Tran Thuan Thanh** *Developer & Designer*

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Initialize presentation for Problem statement, product position statement | 30/12/2019 | Bui Quang Thang | 50 |
| 2 | Initialize presentation for Project management: team structure and responsibilities | 30/12/2019 | Bui Quang Thang | 50 |
| 3 | Initialize presentation for Software testing | 30/12/2019 | Bui Quang Thang | 50 |
| 4 | Initialize presentation for Analysis and design | 30/12/2019 | Dang Duc Trung | 50 |
| 5 | Initialize presentation for Software requirements | 30/12/2019 | Dang Duc Trung | 50 |
| 6 | Initialize presentation for Demo: demo a key scenario of the software. | 30/12/2019 | Tran Thuan Thanh | 50 |
| 7 | Implementation (continue) | 30/12/2019 | Dang Duc Trung & Tran Thuan Thanh | 100 |
| 8 | Test (continue) | 30/12/2019 | Bui Quang Thang | 100 |

# Issues and impacts:

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | presentation for Problem statement, product position statement | 7/1/2020 | Bui Quang Thang |
| 2 | presentation for Project management: team structure and responsibilities | 7/1/2020 | Bui Quang Thang |
| 3 | presentation for Software testing | 7/1/2020 | Bui Quang Thang |
| 4 | presentation for Analysis and design | 7/1/2020 | Dang Duc Trung |
| 5 | presentation for Software requirements | 7/1/2020 | Dang Duc Trung |
| 6 | presentation for Demo: demo a key scenario of the software. | 7/1/2020 | Tran Thuan Thanh |
| 7 | Implementation (continue) | 8/1/2020 | Dang Duc Trung & Tran Thuan Thanh |
| 8 | Test (continue) | 8/1/2020 | Bui Quang Thang |